## Slide 1: Next steps on job portal
Meeting held on 6-Mar-2013

## Slide 2: Participants
Name | Email | Mobile
Anubhav Kotra | Kotra.anubav@gmail.com | 9810219787
Aditya Bawa | aditya.bawa04@gmail.com | 9958292910
Dushyant A. Sahni | Dushyant.sahni@gmail.com | 9582981129
Vineet Maheshwari | Maheshwari.vineet@gmail.com | 9899799105
Amit Pandey | mailtoamitpandey@gmail.com | 9810603578
Amoor Saxena | amoorwork@gmail.com | 9810673386
Dinesh Sharma | sharmadinesh31@gmail.com | 9818106969

## Slide 3: Minutes
Two alumni who have turned successful entrepreneurs are invited by Prof.
  One them had a press release in timeofindia under the name of AppyCab today
To collect inputs from 103+ students who are engaged with this program
  Referral program is on?
  Name of their company?
  Do they have access to it?
  Are they willing to share it?
  Do they want placement portal?
  Any specific expectations from it?

## Slide 4: Minutes (contd…)
Two distinct teams
  Backend team – doing the implementation
  Requirements / Marketing team
To start with basics, clear focus on job postings and putting the postings in it?

## Slide 5: Requirements
Placement eco system
  Portal
    Postings, templates, categories
  Availability of person who posted for guidance
  Periodic meeting (Sunday evenings)
    Showcase his/her company for which referrals are posted
    Answer / Share any guidance related to application/position
  Putting together alumni directory
  Notification of changes in their designation and may be a place to post his/her story of this change

## Slide 6: Portal Domain
ptpgpm.com
  jobs.ptpgpm.com
  blogs.ptpgpm.com
  And more…

## Slide 7: Volunteers required
Most critical
  Gathering content for
    Posting
    Templates
    Text for About Us and other static pages
    Volunteers – Anubhav, Aditya, Dushyant, Amoor, Dinesh and more ..
  Support in implementation and testing
    Vineet, Amit Pandey, Abhishek Sharma, Pooja Ratra, Vipin and more..

## Slide 8: Next meeting
Wednesday 13th March
Agenda
  Review of inputs from survey
  Exchange notes on portal implementation

## Slide 9: thanks